Progress Report

- Increment 1 -

Group #17

NOTE (REMOVE BEFORE SUBMISSION): anything in red italics is from the template and needs to be replaced with an actual response.

# Team Members

- Angus Liu, , K1nightmar3

- Cassadi Quinones, , cassadiq

- Rachel Armstrong, , Race11e

- Rahil Jiwani, , RahilJiwani

- Tyler Keller, tjk24c, Hobbs04067

- Project Title and Description

Title: Magic: The Gathering Price Tracker

We are creating a web app that allows users to track when Magic: The Gathering trading cards reach a certain threshold resulting in an email or notification. Users will be able to log in and view a dashboard containing all their subscribed cards. They can also use the searching feature to find specific cards to add to their list.

- Accomplishments and overall project status during this increment

This project was inspired by a project that was already created by Rahil for another programming assignment so we decided to import the project into our repository; however, because the project was setup for a single person and we plan on changing our front end framework, we have mainly been focused on setting up some sort of “make” or “build” process that can work for all project-mates. We have also set up the backlog python file listed on Canvas to help populate issues that we have come up with so far.

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

So far, there were two main parts that caused us difficult. The first was figuring out how to build test the original version of the project. Because it was set up for solo-development we found it extremely difficult to set up a group of contributors. We decided on making a sort of .sh or .bat file to act as a Make file for the whole app. The second part, which was more of a learning experience than difficult, was figuring out our project setup for replacing the front-end. Originally everything was made using Flask in Python meaning the front-end consisted of html and Python. We decided to switch to React JS to explore different workflows and are still in the process of figuring it out. Because this complicates our tech stack it requires us to completely change how the front-end is interacted with it has been a focus and will most likely be a focus in the future.

- Team Member Contribution for this increment

Please list each individual member and their contributions to each of the deliverables in this increment (be as detailed as possible). In other words, describe the contribution of each team member to:

  - the progress report, including the sections they wrote or contributed to

  - the requirements and design document, including the sections they wrote or contributed to

  - the implementation and testing document, including the sections they wrote or contributed to

  - the source code (be detailed about which parts of the system each team member contributed to and how)

  - the video or presentation

- Plans for the next increment

Because our group has 5 people we are going to be extremely spread out over the specifics of our goals for Increment 2, but it can mainly be summed up into implementation. Our goal will be to quickly set up our React JS section of the application and then start porting the original Flask app to communicate with it. At the same time, we are also most likely going to be working on reworking the databases. Currently the database setup doesn’t support true user login (username and password); therefore, a large focus will be changing the schema for some of the databases.

- Stakeholder Communication

Draft an email communication to the stakeholders of the project succinctly communicating progress and current project status. The email should be intended for a non-technical audience that is expertly aware of the domain your application is designed for. You may not “break the fourth wall” or otherwise refer to the course in the email, instead, you should think about how setbacks or issues you encounter may reflect setbacks that happen in the larger context of production software development and explain them as such. The email should not exceed 500 words.

- Link to video

Paste here the link to your video.